## Slide 1: 2x2 Framework
Template Example: Impact vs Effort
Professional Packs
Disclaimer:
This document is a worked example using hypothetical data for illustrative purposes only. The figures, project names, and insights are not based on real organisational data. Professional Packs makes no representations or warranties, express or implied, as to the accuracy, completeness, or suitability of the information contained in this material. Professional Packs accepts no liability and shall be indemnified from any loss, damage, or consequence arising from the use or reliance on this example or the accompanying materials.
Image: Cedric - stock.adobe.com

## Slide 2
Low Impact
Tasks
Reallocate
Resources
Quick Wins
Strategic Bets
Key Callouts
Quick Wins: Automate Reporting and Simplify Onboarding, deliver 45% of total projected ROI with only 15% of total effort.
Strategic Bets: Customer Portal and AI Insights drive 60% of revenue impact, despite requiring 70% of total resources.
Optimise Resource Mix: Reallocating 20% of dev hours from Legacy System to Quick Wins boosts overall impact by 25%.
Low-Impact Tasks: Internal Documents and Social Initiatives consume 10% of effort but yield only a 3% measurable gain.
Focus Delivers Efficiency: Prioritising the top 4 projects achieves 80% of the total impact with 40% of the available effort.
Simplifying the onboarding process and automating monthly reporting should be prioritised first as ‘quick wins’
Impact
Effort
Low
High
Low
High
Automate monthly reporting
Simplify onboarding
checklist
Add A-driven insights features
Rebuild legacy
systems
Update internal
documentation
Team social initiative
Rebuild legacy
systems
Initiative Prioritisation (Impact vs Effort)
ILLUSTRATIVE EXAMPLE ONLY

## Slide 3: Appendix: Estimates for Prioritising Initiatives
Initiative / Project | Estimated Effort (Hours / Cost / Score) | Expected Impact (Revenue / Time Saved / Score) | Quadrant | Notes
Automate monthly reporting | 20 hrs | High (↑ productivity, time saved) | High Impact / Low Effort | Quick win — implement immediately
Launch new customer portal | 200 hrs | Very High (↑ revenue potential) | High Impact / High Effort | Strategic priority
Update internal documentation | 40 hrs | Low | Low Impact / Low Effort | Nice to have; low priority
Rebuild legacy system | 500 hrs | Medium | Medium Impact / High Effort | Consider later; not urgent
Simplify onboarding checklist | 10 hrs | Medium-High | High Impact / Low Effort | Fast improvement; do now
Add AI-driven insights feature | 300 hrs | Very High | High Impact / High Effort | Big bet project
Team social initiative | 15 hrs | Low | Low Impact / Low Effort | Optional / morale boost
ILLUSTRATIVE EXAMPLE ONLY